PRODUCT REQUIREMENTS DOCUMENT

HVAC MCP Server

A vertical Model Context Protocol server for field-service trades

| Field | Value |
| --- | --- |
| Document | PRD v1.0 |
| Owner | Kollin Croyle (cybertec44@yahoo.com) |
| Date | April 17, 2026 |
| Status | Draft — ready for build |
| Codename | hvac_mcp |
| Repo | github.com/cybertec44/hvac-mcp (TBD) |
| Landing | hvac-mcp.nightfast.tech (TBD) |
| Target v1 ship | 7 days from kickoff |

# 1. Executive Summary

HVAC MCP Server is a vertical Model Context Protocol server targeting solo and small-crew HVAC and plumbing technicians who already use an AI assistant (Claude, ChatGPT, Cursor) on their phones or tablets. Today those assistants are generalists — they do not know refrigerant pressure-temperature tables, Florida plumbing code amendments, or how to diagnose a superheat reading on a TXV system. This product turns any MCP-compatible client into a field-service-aware assistant by exposing trade-specific tools over a stable, open protocol.

The open-core tier ships free on GitHub and PyPI. The hosted premium tier charges $29/month for a URL that plugs directly into Claude Desktop, the Claude app, or ChatGPT custom connectors — no install, no configuration. Target launch is within seven days of build kickoff.

## 1.1 Why this will work

- No competing MCP server exists today for HVAC or plumbing trades — verified by searching awesome-mcp-servers lists and the MCP registry.

- The operator is a working technician with EPA 608 Universal certification and 8+ years in the field. That credibility cannot be cloned by a generic SaaS team.

- MCP adoption is rising fast through Claude Desktop, the Claude app, Claude Code, ChatGPT connectors, and Cursor. A vertical MCP is a one-time build that distributes across every one of those surfaces.

- Contractors already pay for tools that save ten minutes on a job. A single avoided callback covers several months of subscription.

## 1.2 Success definition for v1

- Seven free-tier tools shipped, tested, and reachable from Claude Desktop over stdio.

- Hosted HTTP endpoint live behind a license check on Railway or Fly.

- Ten paying customers in the first 30 days post-launch ($290 MRR).

- Public GitHub repo above 100 stars within 60 days.

# 2. Problem Statement

A field technician working alone on a service call today has three bad options when they hit a question they cannot immediately answer:

- Call a senior tech or the office, burning that person's time and slowing down the job.

- Open a manufacturer app or PDF on their phone and hunt through a 200-page manual one-handed.

- Ask ChatGPT or Claude and get a plausible-sounding generalist answer that may or may not be correct for the specific refrigerant, brand, or jurisdiction.

The third option is the fastest by far, and it is what technicians are already doing. But generalist LLMs hallucinate on refrigerant saturation values, misquote code sections, and mix up fault code systems between brands. They also cannot perform simple deterministic calculations — superheat, subcool, duct sizing, fixture unit pipe sizing — without a structured tool behind them.

HVAC MCP Server fills that gap. It gives the assistant the tool calls it needs to produce answers a working technician can actually trust.

# 3. Target User

## 3.1 Primary persona

"Mike, the owner-operator."

- 35–55 years old, 10–25 years in the trade, runs a one-to-three-person shop.

- Already pays for Google Workspace, QuickBooks, and a field-service app (Jobber, Housecall Pro, ServiceTitan, or FieldPulse).

- Uses ChatGPT or Claude on their phone several times a day — to draft quotes, check codes, and explain things to customers.

- Cost-sensitive but not cheap: will pay $29–$99/month for something that saves him fifteen minutes a day.

## 3.2 Secondary personas

- Apprentices and second-year techs who are still learning diagnostics and need a fast sanity check before pulling the trigger on a repair.

- Tool-forward AI enthusiasts building contractor-facing Claude workflows who want a ready-made trade knowledge source.

- Property managers and facilities leads doing light in-house maintenance who need code and sizing guidance.

## 3.3 Out of scope for v1

- Large commercial mechanical contractors. They already run Trimble, Procore, or similar stacks.

- Pure DIY homeowners. Willingness to pay is too low and the liability surface is wrong.

- International users. Code, refrigerant, and voltage conventions differ. US-only for v1.

# 4. Goals and Non-Goals

## 4.1 Goals

- Ship a working, installable MCP server within 7 days of build start.

- Provide seven trade-accurate free tools that meaningfully improve an LLM's output on real field questions.

- Offer a hosted connector URL that a non-developer customer can add to Claude Desktop, the Claude app, or ChatGPT without touching a terminal.

- Build an open-core reputation on GitHub that drives organic inbound within 60 days.

- Reach $290 MRR (10 customers) within 30 days of public launch.

## 4.2 Non-goals

- Replacing field-service management software. This is not a dispatch, invoicing, or CRM platform.

- Being a general-purpose contractor assistant. Scope is HVAC and plumbing only, US only.

- Building a mobile app in v1. The product is a server; native apps come later.

- Offering legal, regulatory, or Manual J load-calculation authority. Every output that touches code is wrapped with a "verify with AHJ" disclaimer.

- Supporting QuickBooks, Jobber, or similar OAuth integrations in v1. Those belong in v1.1 after paid traction is proven.

# 5. Product Requirements

## 5.1 Tool catalog — free tier

| Tool name | Purpose | Input | Output |
| --- | --- | --- | --- |
| hvac_refrigerant_pt_lookup | PT saturation lookup | Refrigerant + pressure or temp | Matching pair + glide note |
| hvac_refrigerant_charge_check | Superheat/subcool diagnosis | Suction P/T, liquid P/T, metering type | Calculated values + diagnosis |
| hvac_diagnostic_symptom_tree | Probable cause ranking | System type + symptom | Ranked causes with tests |
| hvac_fault_code_lookup | OEM fault code decode | Brand + code | Meaning, causes, fix |
| hvac_code_lookup | IRC/IMC/IPC citations | Topic + jurisdiction | Citations + AHJ disclaimer |
| hvac_pipe_size | Plumbing pipe sizing | Fixture units + material + app | Minimum pipe size |
| hvac_duct_size | HVAC duct sizing | CFM + friction rate + shape | Equivalent round + rect options |

## 5.2 Tool catalog — premium tier

| Tool name | Purpose | Gate |
| --- | --- | --- |
| hvac_invoice_draft | Formatted invoice with line items and tax | Valid license key |
| hvac_estimate_from_symptom | Customer-ready estimate from diagnostic | Valid license key |
| hvac_parts_crossref | OEM → aftermarket part lookup | Valid license key |
| hvac_permit_lookup_fl | Florida county permit lookup (Lee, Collier, Charlotte first) | Valid license key |

## 5.3 Functional requirements

- FR-1  The server MUST register every free-tier tool on startup without any configuration or network dependency.

- FR-2  Every tool MUST validate inputs with a Pydantic v2 model that forbids extra fields.

- FR-3  Every tool MUST declare readOnlyHint, destructiveHint, idempotentHint, and openWorldHint annotations.

- FR-4  The server MUST support stdio transport (local, for Claude Desktop and Claude Code) and streamable HTTP transport (hosted, for web-based MCP clients).

- FR-5  Every premium tool MUST call require_license() via the @premium decorator before any work. Unlicensed calls return a structured error with a purchase URL.

- FR-6  Code-lookup and sizing outputs MUST include a "verify with AHJ" disclaimer in every response.

- FR-7  When a refrigerant has significant glide (R-454B, ≥1°F), the PT tool output MUST distinguish bubble point from dew point.

- FR-8  Tool names MUST be prefixed with hvac_ to avoid collisions with other MCP servers in a user's client config.

## 5.4 Non-functional requirements

- NFR-1  Free-tier tool responses return in under 250 ms on a warm server. No external API calls in the free-tier hot path.

- NFR-2  The server MUST run on Python 3.11+ with no native dependencies beyond pip-installable packages.

- NFR-3  No personally identifiable information is stored server-side. License keys map to Stripe customer IDs only.

- NFR-4  All external HTTP calls (premium tools) use the shared httpx client with a 10-second timeout and actionable error formatting.

- NFR-5  CI (Ruff + pytest) must pass on every push before a release can be tagged.

# 6. User Stories

### As a tech on a roof in 95° heat…

…I can dictate to Claude on my phone: "I've got 118 psig suction on R-410A, 50° line temp, what's my superheat?" — and get back 10°F with a note that I'm in spec for a piston. Right now I would have to pull out a PT chart in the sun and do the math.

### As a new apprentice…

…I can ask "what does Carrier fault code 14 mean on an Infinity?" and get the meaning, common causes, and the first test to run. I do not have to page through a service manual that my boss did not leave in the truck.

### As an owner-operator writing a quote…

…I can say "draft an invoice for Mrs. Patel: replaced capacitor, 1 hour labor at $125, part was $45, Florida tax" — and get a formatted invoice I can paste into an email. Right now I spend five minutes retyping this in QuickBooks.

### As a plumber sizing a repipe…

…I can ask "what size supply line for 35 WSFU in copper?" and get the answer with the IPC citation. If I am in Florida I also get the FBC amendment if one applies.

### As an HVAC YouTuber…

…I can add one line to my Claude Desktop config and demonstrate real trade tools in my AI tutorial videos. I look credible because the AI is citing real code sections, not making things up.

# 7. Technical Architecture

## 7.1 Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Language | Python 3.11+ | Fastest ship path; FastMCP is Python-first |
| Framework | FastMCP (MCP Python SDK) | Decorator-based tool registration, auto-schema |
| Validation | Pydantic v2 | Declarative input schemas, type safety |
| HTTP | httpx (async) | Used only for premium-tier external calls |
| Tests | pytest + pytest-asyncio | Standard async test harness |
| Lint/format | Ruff | One tool, fast, replaces flake8 + black + isort |
| Packaging | uv + hatchling | Fast lockfiles, simple wheel builds |
| Hosting | Railway (primary), Fly.io (fallback) | Cheap, push-to-deploy, streamable HTTP friendly |
| Payments | Stripe Payment Links + webhooks | No backend account system needed for v1 |

## 7.2 Transport

Two supported transports share a single codebase.

- stdio: Default. Used by Claude Desktop, Claude Code, and Cursor when the user installs via uvx or pipx. No network, no auth required.

- streamable HTTP (stateless JSON): Used by the hosted SaaS tier. License key travels in the Authorization header. No session state — every request is independent. Easier to scale horizontally on Railway.

## 7.3 Repository layout

hvac_mcp/

├── CLAUDE.md                    # Project brief Claude Code reads on startup

├── README.md                    # GitHub landing page

├── LICENSE                      # MIT

├── pyproject.toml               # uv-ready package config

├── src/hvac_mcp/

│   ├── server.py                # FastMCP entrypoint

│   ├── licensing.py             # @premium decorator + key check

│   ├── tools/                   # One module per tool family

│   └── data/                    # Bundled PT tables, code snippets

├── tests/                       # pytest suite

├── tasks/                       # todo.md + lessons.md (operator workflow)

└── docs/                        # CONNECTING.md + TOOL_CATALOG.md

## 7.4 Data boundaries

- All free-tier reference data (PT tables, code snippets, symptom trees, fault codes) ships bundled inside the Python package. No network calls, no external API keys required for the free tier.

- Premium tools that hit external APIs (permit lookups, parts cross-reference) do so through the shared httpx client and return actionable errors on any non-200 response.

- No user data is persisted server-side. License keys are stateless — validated against Stripe metadata with an in-memory TTL cache.

# 8. Business Model and Pricing

## 8.1 Tiers

| Tier | Price | Includes | Target customer |
| --- | --- | --- | --- |
| Open source | Free (MIT) | 7 free-tier tools, self-host | Developers, power users |
| Hosted Starter | $29/month | All free tools + 3 premium tools | Solo techs & 1–2 person shops |
| Hosted Pro | $79/month | All tools + FL permit lookup + support | 2–5 person shops |
| Lifetime | $399 one-time | All current + future tools, forever | Early adopters only (first 50) |

## 8.2 Why this pricing

- $29 is below the "needs approval from the spouse" threshold for an owner-operator. It also matches the operator's existing Gumroad pricing for n8n workflows.

- $79 Pro is where the permit lookup lives — which is the single feature a working plumber would pay for by itself.

- The $399 lifetime tier exists to bootstrap revenue fast. 50 lifetime buyers at $399 is $19,950 — enough to fund hosting and marketing for a year without any recurring churn worry.

- No free trial in v1. Free tier is the trial. Friction between "loves the free tools" and "wants invoice drafting" is the upgrade trigger.

## 8.3 Revenue targets

| Milestone | Target | Date |
| --- | --- | --- |
| First paying customer | 1 × $29 or lifetime | Within 7 days of launch |
| 10 customers (MRR $290+) | Mix of tiers | Day 30 |
| 25 customers (MRR $750+) | Mix of tiers | Day 90 |
| 50 customers (MRR $1.5k+) | Mix of tiers | Day 180 |
| Lifetime tier sold out | 50 × $399 = $19,950 | Day 180 |

# 9. Go-to-Market Plan

## 9.1 Launch sequence (days 1–14 post-build)

- Publish to PyPI as hvac-mcp. Confirm `uvx hvac-mcp` runs on a fresh machine.

- Publish landing page at hvac-mcp.nightfast.tech with Stripe Checkout links for all three paid tiers.

- Record a 30-second Loom: phone running Claude app, tech asks a charge-check question, gets a real answer. Post as hero asset.

- Post in r/HVAC, r/Plumbing, r/hvacadvice as the builder-tech — share the free tool, not the paid one.

- Post in r/mcp and r/ClaudeAI: "First vertical MCP server for a blue-collar trade — here is what I learned."

- Submit PRs to `modelcontextprotocol/servers` and major awesome-mcp lists.

- DM 10 HVAC YouTubers with a free lifetime license. Ask nothing — offer value.

- Write one dev-to post: "Building a vertical MCP server in a weekend." Cross-post to Hacker News on a slow morning.

## 9.2 Distribution channels, ranked

- Reddit (r/HVAC, r/Plumbing, r/mcp) — highest signal, high credibility if the operator participates as a tech first, builder second.

- HVAC Facebook groups (HVAC Techs Helping HVAC Techs, etc.) — huge audiences, lower conversion, great for brand awareness.

- GitHub discoverability — stars from the Reddit push compound into organic search for "MCP HVAC" etc.

- Trade YouTubers (AC Service Tech, HVAC School, Roger Wakefield) — sponsorship optional; free license + demo is the ask.

- Product Hunt — for the developer audience, not the contractor audience. Second-order credibility.

## 9.3 Positioning

The hero sentence: "The first AI tool built by an HVAC tech, for HVAC techs."

Everything else on the landing page supports that sentence: photos of the operator in the field, real refrigerant gauges in the demo video, code citations with FL amendments. No generic tech-bro photography.

# 10. Build Plan (7-Day Sprint)

| Day | Phase | Deliverables | Verification |
| --- | --- | --- | --- |
| 1 | Scaffold + Tool 1 | Repo bootstrap, PT lookup working | uvx server boots, pytest green |
| 2 | Tools 2–4 | Charge check, symptom tree, fault codes | Each tool returns real answers in MCP Inspector |
| 3 | Tools 5–7 | Code lookup, pipe size, duct size | Integration test against Claude Desktop |
| 4 | HTTP transport + Docker | Streamable HTTP mode, Railway deploy | Hosted URL responds to handshake |
| 5 | Premium skeleton + Stripe | License gate, invoice tool, payment links | Test purchase → receive key → tool unlocks |
| 6 | Docs + landing page | README, CONNECTING.md, landing site | Fresh user can install and connect unassisted |
| 7 | Polish + launch | Demo video, Reddit drafts, PyPI publish | Public v0.1.0 release tagged |

# 11. Verification and Quality Gates

No phase is marked complete until every gate passes. This is enforced in the operator's tasks/todo.md workflow.

- Server boots: `uv run python -m hvac_mcp.server --help` exits 0.

- MCP Inspector handshake succeeds: `npx @modelcontextprotocol/inspector uv run python -m hvac_mcp.server` shows all registered tools.

- Every tool has a passing pytest test. `uv run pytest -v` green.

- Lint clean: `uv run ruff check . && uv run ruff format --check .` green.

- End-to-end: a real Claude Desktop session can call every free-tier tool and get a correct answer.

- Hosted tier: a real Stripe test purchase results in an emailed license key that unlocks the premium tools via the Authorization header.

# 12. Risks and Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| MCP protocol spec changes before launch | Medium | Medium | Pin SDK versions; monitor modelcontextprotocol.io |
| Incorrect refrigerant data produces bad advice | Medium | High | Hand-verified source tables; disclaimer in every response; never guess |
| Free tier cannibalizes paid tier | Medium | Medium | Premium tools chosen to be the ones operators actually need daily (invoicing, permits) |
| Reddit launch falls flat | Medium | Low | Multiple sub-targets + FB groups + YouTube relationships diversify reach |
| Someone clones the free code and undercuts | Low | Low | The moat is the operator's trade credibility, not the code |
| Stripe / payment review delays launch | Low | Medium | Use Payment Links (no custom checkout needed); Stripe approves fast for simple SaaS |
| Legal exposure from code/permit advice | Low | High | Explicit AHJ disclaimer on every code response; no authoritative claims |

# 13. Open Questions

- Should the fault-code dataset be hand-curated (slow, reliable) or scraped (fast, fragile)? Leaning hand-curated for v1, scrape layer for v1.1.

- Is there enough demand for a commercial tier (multi-user, SSO, audit logs) to justify a $199/month price? Revisit after 50 paying customers.

- Does a Cursor/Windsurf version of the tool set make sense, or are devs the wrong customer segment entirely? Probably wrong segment for the paid tier; free tier gets them for free anyway.

- Should v1.1 add a mobile wrapper app or double down on being MCP-only? The MCP play is distribution-free — that is the wedge. App comes only after the server is proven.

# 14. Appendix

## 14.1 Example tool call (hvac_refrigerant_charge_check)

Request:

{

"refrigerant": "R-410A",

"suction_pressure_psig": 118.0,

"suction_line_temp_f": 50.0,

"liquid_pressure_psig": 380.0,

"liquid_line_temp_f": 100.0,

"metering": "TXV"

}

Response:

{

"superheat_f": 10.0,

"subcool_f": 10.4,

"diagnosis": "in_spec",

"recommendation": "Charge is within TXV subcool target (8-12°F)."

}

## 14.2 Claude Desktop connector config

{

"mcpServers": {

"hvac": {

"command": "uvx",

"args": ["hvac-mcp"],

"env": { "HVAC_MCP_LICENSE_KEY": "your-key-here" }

}

}

}

## 14.3 Glossary

| Term | Definition |
| --- | --- |
| MCP | Model Context Protocol — standard for connecting LLMs to external tools and data |
| FastMCP | High-level Python framework in the MCP SDK for building MCP servers |
| PT chart | Pressure-temperature saturation chart for a refrigerant |
| Superheat | Temperature of vapor refrigerant above its saturation temperature at that pressure |
| Subcool | Temperature of liquid refrigerant below its saturation temperature at that pressure |
| TXV | Thermostatic Expansion Valve — meters refrigerant based on evaporator superheat |
| AHJ | Authority Having Jurisdiction — the local code official who ultimately decides compliance |
| DFU / WSFU | Drainage Fixture Units / Water Supply Fixture Units — plumbing load measures |
| IRC / IMC / IPC | International Residential / Mechanical / Plumbing Code |